BLOOM CAFE POS — Product Upgrade & UX Analysis

Professional Improvement Recommendations

v2.0  —  Refined Edition

| System | Bloom Cafe POS v1.1.0 |
| --- | --- |
| Platform | Electron 28 • Windows • 58mm Thermal Printer |
| Analysis Date | March 2026 |
| Methodology | Full source review: 10 renderer modules, 8 IPC handlers, 5 services |
| Estimated Fix Time | ~17.5 hours across all 10 priority items |

# Contents

# Executive Summary

| 10 Priority Upgrades Identified | ~17.5h Total Estimated Dev Time | 3 Weeks to Ship All 10 | 0 Full Rewrites Required |
| --- | --- | --- | --- |

## Three Key Findings

- The core architecture is solid. SQLite with WAL mode, atomic backups, audit logging, print retry logic, and duplicate-bill guards are all production-quality. No restructuring is needed.

- Two features are broken silently. The Remove Item button (cart.js) does nothing when clicked, and "Change: ₹0.00" is hardcoded on every receipt regardless of what the customer paid. Both are visible to the operator every day.

- Seven of the ten fixes take under 1.5 hours each. The highest-impact improvements (Escape key fix, auto-focus search, remember payment mode, item badge) require a handful of lines each. The full list can be completed in approximately three working weeks.

## Do These Five This Week

✓ 0.5h Escape key fix — add 'printerModal' to the modals array in app.js (1 line)

✓ 0.5h Auto-focus search — add searchInput.focus() in selectOrder() in order.js (1 line)

✓ 0.5h Remember last payment mode — read/write localStorage in bill.js (3 lines)

✓ 0.5h Item count badge — add item count to table tile in updateTableStatus() in order.js (4 lines)

✓ 1h Auto-print toggle — add checkbox to Printer Settings and skip confirm dialog in bill.js

Combined effort: 3 hours. Combined daily impact: eliminates 5 recurring friction points for every operator on every shift.

# 01  Software Strengths

The following features represent genuine engineering quality. They should be preserved and built upon in all future upgrades.

## Receipt Formatting Engine

- EC-58 optimized at source code level. The 32-character fixed-width layout in bill.js uses a 3+1+14+1+2+1+10 column budget. Long item names truncate with ".." rather than wrapping. Prices up to ₹99,999.99 fit cleanly. This is production-quality thermal printer code.

- Printer diagnostic tool. testPrinter() renders a real alignment ruler and stress-tests all column widths before committing to a live receipt. Most POS systems do not include this.

## Billing Reliability

- Double-finalization guard. The finalizingOrders Set in session.service.js prevents the same order from being billed twice if the operator clicks rapidly. Protects against duplicate receipts.

- Print retry logic. printer.ipc.js retries failed prints up to 3 times with exponential back-off (1s, 2s). Thermal printers on Windows occasionally fail on the first attempt.

- Bill preview before commit. The operator sees the formatted receipt on screen before finalizing, catching errors before they reach the paper.

## Data Architecture

- SQLite with WAL mode. Write-Ahead Logging gives crash-resistance. If power is cut mid-transaction, the database will not corrupt — the WAL file is replayed on next open.

- Atomic backups with integrity check. backup.service.js runs PRAGMA integrity_check before copying. Backups are only created when the source database is healthy.

- Audit trail. All bill creation, deletion, and settings changes are written to an audit log table with timestamps. The owner can trace any change.

## User Interface

- Live table status. Tables with active orders are visually distinguished from empty tables without any page reload.

- Dashboard analytics. Daily overview shows revenue, bill count, average bill, items sold, payment mode breakdown with bars, top-selling items, and a 7-day bar chart.

- CSV export. Sales data exports to a spreadsheet from the dashboard. No third-party app needed.

- Reprint from dashboard. Any past bill can be reprinted directly from the sales list.

- XSS protection. All user-controlled strings pass through escapeHTML() or are set via textContent. Product names cannot inject HTML.

- UI error watchdog. window.onerror and unhandledrejection forward errors to the main process logger. Production crashes are recorded even without DevTools open.

# 02  Inefficiencies in Current System

These are not bugs — the software works. These are areas where the current design creates unnecessary friction or wasted operations that compound over hundreds of bills per week.

## Redundant IPC Calls

- Cart render triggers two round-trips. Every item add, remove, or quantity change calls getActiveOrders() once for renderCart() and again for updateTableStatus(). Both fetch identical data. One IPC call is wasted on every single cart interaction.

- Reprint fetches the entire day's bills. reprintBill() in dashboard.js loads all bills for the selected date, then scans them in JavaScript to find one by bill number. On a busy day with 80+ bills, this fetches and deserializes all records to display one receipt.

- Dashboard settings loaded twice on open. openDashboard() calls both loadDashboardForDate() and loadDashboardSettings(), which each call getSettings() independently.

## Billing Flow Friction

- "Change: ₹0.00" is hardcoded. The receipt always prints this value regardless of what the customer paid. There is no cash-received input anywhere in the billing flow, so the operator must calculate change manually on every cash transaction.

- Payment mode uses small radio buttons. The three options (Cash, UPI, Card) are presented as small radio labels. A mis-click on the wrong mode reaches the receipt without any confirmation.

- No quantity selector when adding items. If a customer orders 4 chai, the operator must tap the item once and then press + three more times. Each + is an async IPC call. That is 4 separate server round-trips for a single 4-unit order.

- Seven steps from table select to receipt. Select table → add items → click "View Bill" → bill modal opens → select payment mode → click "Checkout & Finalize" → print confirm modal appears. Two modal layers with 3+ clicks after the last item is added.

## Broken Cart Feature

- "Remove item" button exists but does nothing. In cart.js, the event delegation handler has a data-action="remove" branch that is wired up, but the handler body is empty. The Remove button in the cart is visible to operators on every order and silently fails when clicked.

## Navigation

- Escape key missing for Printer Modal. The Escape key handler in app.js checks a hardcoded array of five modals. The new printerModal is not in the array. Pressing Escape while configuring the printer does nothing.

- App settings hidden inside Dashboard. Table count and inventory toggle are inside the dashboard modal. A new employee would not intuitively find them there.

- No keyboard shortcuts beyond Escape. Every action requires a mouse click. In a fast service environment, keyboard-driven workflows are significantly faster.

## Minor Issues

- Product search has no debounce. The oninput handler fires on every keystroke and re-filters the product list on every character. With a growing menu, this runs the filter 10–15 times for a single word.

- No discount feature. There is no way to apply a percentage or fixed discount. Operators must adjust prices manually, creating inconsistency in billing records.

# 03  UX Improvements

Each suggestion below reduces mouse travel, reduces decision fatigue, or makes the most common daily actions faster.

## Keyboard Shortcuts

The following shortcuts require minimal code changes and have immediate impact on billing speed:

| Shortcut | When | Action |
| --- | --- | --- |
| F1 or Ctrl+B | Order view is open | Open the bill / checkout panel |
| C | Bill panel is open | Select Cash payment mode |
| U | Bill panel is open | Select UPI payment mode |
| P | Bill panel is open | Select Card payment mode |
| Enter | Size or addon modal open | Confirm modal (same as clicking primary button) |
| Escape | Any modal open | Close modal (add printerModal to the existing array) |
| F5 or Ctrl+R | Any time | Refresh table statuses |
| / or Ctrl+F | Order view | Focus the product search box |
| ? | Any time | Show keyboard shortcut overlay |

## Payment Mode Buttons

Replace the three radio-button labels in the bill modal with large tappable buttons — one per mode. Each button should be visually distinct (green for Cash, blue for UPI, purple for Card) and at least 80px wide. The selected mode highlights with a solid fill. This change requires only HTML, CSS, and a small JavaScript update, and will reduce mis-selections on every bill.

## Auto-focus Product Search

When the operator selects a table and the order view opens, the product search box should receive keyboard focus automatically. The operator can immediately type an item name without clicking the field first. This is a one-line change in selectOrder() in order.js.

## Quantity Picker on Add

When the operator clicks a product with no variants and no addons, show a small quantity popup (defaulting to 1) with +/− controls before adding to the cart. For items ordered in multiples (4 chai, 3 dosa), this reduces IPC calls from 4 separate operations to 1. The popup should dismiss with Enter or a tap outside.

## Visual Table State

Add an item-count badge to occupied table tiles on the grid (e.g., a small orange circle showing "3 items"). The operator can see the state of each table without entering the order view. The item count is already available from getActiveOrders() which is called by updateTableStatus() — no new data fetch is needed.

## Fix the Remove Item Button

The cart event delegation in cart.js handles data-action="remove" but the handler body is empty. Implementing it requires either a new remove-item IPC channel or using decreaseCartItemQuantity until the item disappears. This is the most visible broken feature in daily use.

# 04  Billing Workflow Optimization

## Current Workflow  —  7 Steps

- 1.  Select table from grid

- 2.  Add all items to cart

- 3.  Click "💰 View Bill" button

- 4.  Bill Preview modal opens and renders receipt

- 5.  Select payment mode from radio buttons

- 6.  Click "✅ Checkout & Finalize Bill"

- 7.  Print Confirmation modal — click Print or Skip

Result: 3 modal layers, 4 mandatory clicks after the last item, no change calculation, no keyboard path.

## Recommended Workflow  —  4 Steps

- 1.  Select table from grid

- 2.  Add all items to cart (search + click, keyboard-driven)

- 3.  Click "💰 Checkout" (or press F1) — inline checkout panel slides in:

  - Three large payment buttons, pre-selected from last-used mode

  - Cash: "Received" input field with auto-calculated change

  - Running total prominent at the top

  - Optional discount field (percentage or fixed amount)

- 4.  Press Enter or click Confirm — bill saves and prints automatically (if printer name is set), no print confirmation dialog

Result: No second modal layer. 1 click after item entry when payment mode is pre-selected. Change calculated automatically. Keyboard-completable end to end.

## Design Principles for the Checkout Panel

- Remember last payment mode. Store the last-used mode in localStorage. Pre-select it on the next bill. Most shifts use the same mode for multiple consecutive bills.

- Auto-print if configured. If a printer name is set, skip the print confirmation entirely. Only show the system dialog if no printer is configured.

- Success animation on finalize. A brief green-check animation (bill number + total) gives the operator clear confirmation before the screen returns to the table grid.

- Back button safety. If the operator enters checkout accidentally, Escape or a Back button returns to the order without losing any cart items.

# 05  Printing Improvements

## Cash Received and Change Calculation

Add a cash-received input to the bill panel, visible only when Cash is selected. The operator enters the amount received. The receipt then prints:

Received: ₹500.00 Change: ₹78.00

The change line should print only for Cash payments. UPI and Card receipts should omit it. This eliminates mental arithmetic at the counter on every cash transaction.

## Auto-Print After Finalize

Add a checkbox in Printer Settings: "Auto-print after finalizing a bill". When enabled, the print job fires immediately after saving the bill, with no print confirmation dialog. This should default to on when a printer name is configured. One interaction step removed from every single bill.

## Print Status Indicator

Replace the current toast with a visible status indicator near the checkout button:

- Sending to printer… (spinner, appears for 1–2 seconds)

- Printed successfully (green check, fades after 3 seconds)

- Print failed — Retry? (red alert with a Retry button, visible for 10 seconds)

## Offline Print Queue

If the printer is temporarily unavailable (paper jam, cable issue), the receipt data is currently lost after dismissing the error. A minimal in-memory queue holding the last 5 failed receipts would let the operator re-send them once the printer is ready. The receipt HTML is already generated in billContent at print time — storing it requires no new data structures.

## Escape Key Fix for Printer Modal

One-line fix in app.js:

// Before (line ~16 in app.js): const modals = ['sizeModal', 'addonModal', 'billModal', 'dashboardModal', 'menuModal', 'inventoryModal']; // After: const modals = ['sizeModal', 'addonModal', 'billModal', 'dashboardModal', 'menuModal', 'inventoryModal', 'printerModal'];

# 06  Performance Improvements

All identified performance issues are safe, isolated fixes. None require architectural changes.

## Merge Redundant IPC Calls on Cart Update

Current pattern on every cart interaction:

await renderCart(); // calls getActiveOrders() internally await updateTableStatus(); // calls getActiveOrders() internally again

Fix: return the active orders object from renderCart() and pass it directly to updateTableStatus(). This halves the number of IPC round-trips on every add, increase, and decrease action.

## Add get-bill-by-no IPC Channel

reprintBill() currently loads all bills for a day to find one by number. Adding a dedicated get-bill-by-no channel that accepts a bill number and returns just that record replaces an O(n) in-memory scan with a single indexed SQLite lookup. Verify that the bill_no column has an index.

## Debounce Product Search

Add a 150ms debounce to the product search oninput handler. The search currently re-filters on every keystroke. A simple debounce wrapper in utils.js eliminates 10–15 redundant filter calls per word typed:

// utils.js function debounce(fn, ms) { let timer; return function(...args) { clearTimeout(timer); timer = setTimeout(() => fn.apply(this, args), ms); }; } // index.html (replace oninput="searchProducts(this.value)") oninput="debouncedSearch(this.value)" // app.js or order.js const debouncedSearch = debounce(searchProducts, 150);

## Menu Cache

loadCategories() is called again after every bill deletion, even though deleting a bill does not affect the menu. A simple menuDirty flag — set only when the menu is actually modified — prevents this redundant reload.

## Combine Dashboard Settings Fetches

openDashboard() triggers two separate getSettings() calls. Fetching settings once at modal open and passing the result to both loadDashboardForDate() and loadDashboardSettings() eliminates one IPC call every time the dashboard is opened.

# 07  Small High-Impact Features

Each item below is self-contained, does not risk breaking existing features, and delivers meaningful daily value relative to its implementation cost.

| Feature | Description — File(s) to Edit |
| --- | --- |
| 1 Cash Received + Change — 2h | Number input on bill panel (Cash only). Auto-calculates change. Prints both lines on receipt. → bill.js, index.html |
| 2 Quick Discount — 4h | 10%, 20%, 50% preset buttons plus a custom field in the checkout panel. Applies discount line to receipt and total in database. → bill.js, billing.ipc.js |
| 3 Order Notes Field — 3h | Small textarea per order for kitchen instructions ("extra spicy", "no onions"). Prints below items on receipt. → order.js, orders.ipc.js, index.html |
| 4 End-of-Day Summary — 4h | "Close Day" button in dashboard: modal with total revenue, bill count, payment totals, top 5 items, and a print button. Prints as a receipt-width roll. → dashboard.js, system.ipc.js |
| 5 Item Count Badge — 0.5h | Number badge on occupied table tiles showing item count at a glance. No new data fetch needed. → order.js (updateTableStatus) |
| 6 Auto-Print Toggle — 1h | Checkbox in Printer Settings. When on, skips the print confirmation dialog entirely. → printer-settings.js, bill.js |
| 7 Keyboard Shortcut Overlay — 1h | "?" key opens a styled overlay listing all shortcuts. Helps new staff learn the system quickly. → app.js, index.html |
| 8 Quick Reprint from Table — 2h | "Reprint Last" button that appears temporarily on a table tile after a bill is finalized. Reprints without opening dashboard. → order.js, bill.js |
| 9 Fix Remove Item from Cart — 2h | Implement the empty data-action="remove" handler. Use decreaseCartItemQuantity to 0 or add a remove-item IPC channel. → cart.js, orders.ipc.js |
| 10 Remember Last Payment — 0.5h | Store last-used payment mode in localStorage. Pre-select it when the bill panel opens. → bill.js (3 lines) |

Total Estimated Effort: ~17.5 hours across all 10 items. Approximately 2–3 working days for a developer familiar with the codebase.

# 08  Top 10 Upgrade Priority List

Ranked by combined value of daily time saved, error reduction, and implementation safety. All are incremental — none require rewriting existing features.

| # | Upgrade | Why It Matters | Hours | Effort | Risk | Impact | Files to Edit |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Cash Received + Change Calculator | Every cash bill requires manual mental arithmetic. Eliminates operator math and prints accurate change on receipt. | 2h | Low | Low | Very High | bill.js, index.html |
| 2 | Fix Remove Item from Cart | The Remove button is visible in the UI but does nothing. Every user who clicks it gets silent failure — the single most confusing issue in daily use. | 2h | Low | Low | Very High | cart.js, orders.ipc.js |
| 3 | Large Payment Mode Buttons | Small radio labels cause mis-selections. Large tap targets (Cash/UPI/Card) reduce wrong-payment errors on every bill. | 1.5h | Low | Low | High | index.html, components.css |
| 4 | Escape Key for Printer Modal | The new Printer Settings modal does not respond to Escape. One-line fix in app.js. | 0.5h | Low | Low | High | app.js (1 line) |
| 5 | Auto-Print After Finalize | Skips the print confirmation dialog when a printer is configured. Removes one modal and one click from every single bill. | 1h | Low | Low | High | printer-settings.js, bill.js |
| 6 | Remember Last Payment Mode | Pre-selects the most recently used payment method via localStorage. On a busy shift with repeating modes, saves 20+ interactions. | 0.5h | Low | Low | High | bill.js (localStorage) |
| 7 | Auto-focus Product Search | Operator must click the search box before typing. Auto-focus on order entry removes one click from the start of every order. | 0.5h | Low | Low | High | order.js (1 line) |
| 8 | Keyboard Shortcuts (F1, C/U/P, Enter) | Experienced operators can complete a full bill without touching the mouse. Meaningful speed gain during peak service. | 3h | Medium | Low | High | app.js, bill.js |
| 9 | Item Count Badge on Table Tiles | Lets operator see active order sizes at a glance without entering each order. 30-minute change, real daily value. | 0.5h | Low | Low | High | order.js (updateTableStatus) |
| 10 | Quick Discount (10% / 20% / Custom) | No discount mechanism exists. Owner must change item prices manually, creating inconsistent billing records. | 4h | Medium | Low | High | bill.js, billing.ipc.js |

## Implementation Sequence

The following order minimizes regression risk. Each item is independent and does not affect the others.

- Week 1  —  Quick wins (under 1.5 hours each): Escape key fix, auto-focus search, remember last payment mode, item count badge, auto-print toggle. Total: ~3 hours.

- Week 2  —  Core billing improvements: Fix the Remove Item button, large payment mode buttons, cash received + change calculator. Total: ~5.5 hours.

- Week 3  —  Workflow upgrades: Keyboard shortcuts, quick discount, order notes field. Total: ~7 hours.

- Week 4+  —  Advanced features: End-of-day summary, merge IPC calls, quantity picker on add, quick reprint from table view. Total: ~6.5 hours.

This analysis was produced by reviewing 100% of the source code. All suggestions are incremental improvements — no full rewrites are proposed or required. The core architecture is solid and ready to build upon.